**Week Progress**

**Dates:** 2.25.2020

**Project Phase:** Need more time for developing the sign-in system. Revised Schedule to reflect that more time is needed for first phase

**Team Members**

|  |  |
| --- | --- |
| **Name** | **Tasks Accomplished** |
| Robert | Working Android sign-in system |
| Matt | Researching implementing QR code system  PHP scripting for web |
| Kyle | ½ Web sign-in system and website design |
| Chris | Testing changes pushed out on android PHP scripting |
| Brian | Final edits of Software Design Document  Revising PMP schedule |
| Andy | Final edits of Software Design Document |