**Week Progress**

**Dates:** 3.17.2020

**Project Phase:**

**First week dealing with Covid changes**

Starting the second phase. Focusing on data collection and testing digital collections

Split group into 2 teams

Android: Brian, Chris, and Robert

Web: Kyle, Matt, and Andy

**Team Members**

|  |  |
| --- | --- |
| **Name** | **Tasks Accomplished** |
| Robert | Tutoring and student history android |
| Matt | Tutoring and student history web  Creating QR codes for sessions |
| Kyle | Website design and implementing student/tutor history |
| Chris | PHP scripting tutor roles for android  Functional requirements |
| Brian | Implementing student/tutor history android |
| Andy | Implementing student/tutor history web |